## Slide 1: Process Documents
dwa project 2018

## Slide 2: group  individual
group deliverables: shared responsibility
  Software guidebook, backlog, projectplan
individual deliverables:
  time keeping: result-oriented planning
  Contribution: Git commit-messages
  continous team improvement: Retrospective
  Continuous self improvement: Personal Retrospective
required: no-pass-no-grade-no-credits
  did you do it seriously? no => fail project effort/quality => grade adjustment

## Slide 3: results vs activities
time in log: not useful enough
  logs record activities, not results
results: much more informative to team
  if you know the result, you probably know the activity.
plan results: what do I want to achieve?
  as specific as possible (but not more specific than that)
achieved results: inform your team!
  very specific, but compact.

## Slide 4: result-oriented planning
weekly, individually: account for your contribution
  make clear you’re contributing 40 hours each week
not far ahead: a few days in advance
  but do the task division and planning together!
not detailed: plan mornings/afternoons
  use evenings/weekends to make up for time lost to other responsibilities
plan results: no activities
  what am I going to show my team mates?
open en eerlijk: mislukken mag
inleveren: bij coach

## Slide 5: result-oriented planning
each morning/afternoon: show actual results
  inform your team members! Take 15 minutes.
keep it compact: but quickly accessible
  bullit-list, hyperlink to document or commit. not: a description of result(s)
be open and honest: failures allowed
  describe what went wrong. don’t redact your original planning
shared document: keep informed by your team
  but: your column is your responsibility.

## Slide 6: personal retrospective about team
improve team: how can team function better?
  input for coach
written: not an official sprint retrospective
  but team can do their own retrospective meetings
format: just 2,3 or 4 items for each ‘doing’ question:
what should the team start doing?
what should the team stop doing?
what should the team continue doing?

## Slide 7: personal retrospective about self
improve self: how can I learn to do stuff better?
  DWA compentency about research
every sprint: choose a theme for improving
  personal, technical, professional discuss with professional skills teacher
then: read some resources, try something new
  find info, select the good stuff
  find a way to experiment as part of the project
finally: add a small reflection to your PR use the template
bonus: no ‘verantwoordingsverslag’!

## Slide 8: templates
You will find templates for everything in your personal and group-repos