## Slide 1: User Stories
thinking, talking and deciding
product backlog items

## Slide 2: examples
As a customer, I want to add products to a shopping cart, so that I can collect multiple products in a single purchase.
As a web-shop owner, I want to send newsletters to customers, so that I can motivate them to buy more products in my shop.
As a quiz-master, I want to judge team-answers myself, so that I can be flexible about correct answers that were spelled incorrectly
As a student, I want to see the current average of all my small-tests, so that I decide if I need to work really hard on studying the next test.

## Slide 3: examples
As a customer, I want to add products to a shopping cart, so that I can collect multiple products in a single purchase.
As a web-shop owner, I want to send newsletters to customers, so that I can motivate them to buy more products in my shop.
As a quiz-master, I want to judge team-answers myself, so that I can be flexible about correct answers that were spelled incorrectly
As a student, I want to see the current average of all my small-tests, so that I can decide if I need to work really hard on studying the next test.

## Slide 4: template
As a «role»,
I want to «do something»,
so that I can «realize a goal»

## Slide 5: why User Stories?
A format for conversation Team with P.O; within team. Not a specification.
Always keep the user in mind Think in user-roles. Describe in terms a user (or P.O) can relate to. Developers are not users.
Always keep the value in mind Important for prioritizing back-log. Development tasks are tasks, not U.S. Sprints must deliver user-value.
Let the team do the design With user and value in mind. Keep User Stories informal and open to change.

## Slide 6: why User Stories?
A format for conversation Team with P.O; within team. Not a specification.
Always keep the user in mind Think in user-roles. Describe in terms a user (or P.O) can relate to. Developers are not users.
Always keep the value in mind Important for prioritizing back-log. Development tasks are tasks, not U.S. Sprints must deliver user-value.
Let the team do the design With user and value in mind. Keep User Stories informal and open to change.

## Slide 7: why User Stories?
A format for conversation Team with P.O; within team. Not a specification.
Always keep the user in mind Think in user-roles. Describe in terms a user (or P.O) can relate to. Developers are not users.
Always keep the value in mind Important for prioritizing back-log. Development tasks are tasks, not U.S. Sprints must deliver user-value.
Let the team do the design With user and value in mind. Keep User Stories informal and open to change.

## Slide 8: why User Stories?
A format for conversation Team with P.O; within team. Not a specification.
Always keep the user in mind Think in user-roles. Describe in terms a user (or P.O) can relate to. Developers are not users.
Always keep the value in mind Important for prioritizing back-log. Development tasks are tasks, not U.S. Sprints must deliver user-value.
Let the team do the design With user and value in mind. Keep User Stories informal and open to change.

## Slide 9: why User Stories?
A format for conversation Team with P.O; within team. Not a specification.
Always keep the user in mind Think in user-roles. Describe in terms a user (or P.O) can relate to. Developers are not users.
Always keep the value in mind Important for prioritizing back-log. Development tasks are tasks, not U.S. Sprints must deliver user-value.
Let the team do the design With user and value in mind. Keep User Stories informal and open to change.

## Slide 10: User Story process
Think of a feature, requirement
Write as a User Story
conversation(s)
Split Epics (large User Stories), but keep them
Add detail: Acceptance Criteria
Reprioritize Product Backlog
Decide Sprint Backlog.
Two lives: proposal => agreement

## Slide 11: Not OK
very small stories
developer-oriented stories
lots of design detail (e.g. use-cases)
no user or value
OK
large stories (epics), but break them into smaller ones
“incomplete” stories

## Slide 12: next 30 minutes Create 10 user stories for your project
just the basic format
feel free to have epics, but with sub-stories
As a «role»,
I want to «do something»,
so that I can «realize a goal»

## Slide 13: INVEST
Independent reprioritize backlog, shuffle in time
Negotiable between team and product-owner
Valuable
Estimable how much time to develop?
Small does it fit in a 50% of a sprint?
Testable based on Acceptance Criteria

## Slide 14: As a customer, I want to add products to a shopping cart, so that I can collect multiple products in a single purchase.

## Slide 15: As a customer, I want to add products to a shopping cart, so that I can collect multiple products in a single purchase.
Not add product if not available.
Increase number next to cart-icon.
When product already in cart, update existing DB-record (do not add new record).
Remember cart contents if user closes browser.
User must have selected product-options (if applicable) before adding to cart.
Write techn. documentation for this feature.
Create payments/shipping page for completing the purchase.

## Slide 16: As a customer, I want to add products to a shopping cart, so that I can collect multiple products in a single purchase.
Not add product if not available.
Increase number next to cart-icon.
When product already in cart, update existing DB-record (do not add new record). [techn. design]
Create payments/shipping page for completing the purchase. [other U.S.?]
Remember cart contents if user closes browser.
User must have selected product-options (if applicable) before adding to cart.
Write techn. documentation for this feature. [DoD]

## Slide 17: Acceptance Criteria
Given «some precondition»,
when «action»,
then «result».
Not add product if not available.
Given that the product is not available, when the user tries to add the product to the cart, then show an error message (do not add to cart)
Remember cart contents if user closes browser.
Given that the user has products in his/her cart and the user has closed the web-page, when the user visits the webshop later, then the cart contains the product form the earlier ‘session’.

## Slide 18: 2 kinds of Acceptance Criteria
functional what should the system do/allow/check etc? potential user-stories!
non-functional security, performance, deployment, maintanance etc.
Acceptance Citeria are always specific to the User Story!
General quality criteria go into the Definition-of-Done. But feel free to copy-paste Acceptance Criteria from other User Stories.

## Slide 19: next 30 minutes Create acceptance criteria for one or two of your User Stories
use the format
Given «some precondition»,
when «action»,
then «result».

## Slide 20: Definition-of-Done
What general rules does the team have for itself about the quality of the software? Team decides, but discusses with P.O. Different DoD’s for different teams. Different DoD’s for different projects.
End-of-Sprint: check User Stories in sprint-backlog for both the Acceptance Criteria and the Definition-of-Done.
DWA: create your own DoD! include: Code reviews, automated tests, documentation, integration & deployment Feel free to update your DoD during the projects. Discuss with coach, keep P.O. informed.